**Team #01 Milestone Plan**

**Week 09:**

* Main activity (To-Do List view with buttons) fully implemented.
* Classes with stub methods for other activities.
* Overall structure frame should be set in stone and coded up.

**Week 11:**

* Task object with subclasses, interfaces, variables, and methods for settings
* Task create/edit activity.
* Local storage to remember user data.

**Week 13:**

* Timer activity will be fully implemented and functioning.
* “Beautification” will be attempted with
  + Progress bar on tasks
  + Color schemes
  + Pictures
  + Motivational messages or quotes.